via email and posting

TO:		NAESB WEQ Business Practices Subcommittee Participants

FROM: 	Rae McQuade, Executive Director

RE:	Request for Standards Development and Timeline and Deliverable Dates for Preparing “Version 0” Business Practices

DATE:		May 13, 2004

Dear WEQ BPS Interested Parties,

The WEQ BPS met on May 11 to discuss the transition of the business practices in the existing NERC policies from those NERC policies to NAESB business practices.  The goal of the meeting was twofold – to finalize the request for standards development, and to set a timeline and deliverables deadlines that coincide with NERC’s Transition Plan for developing “Version 0” reliability standards.  The request was unanimously endorsed by the BPS on May 11 and is attached for your information.  The timeline also attached, was drafted by the NAESB office with the BPS leadership in coordination with NERC and the ISO RTO Council.

Please note that the intent of the request is to develop “Version 0” business practices that complement the “Version 0” reliability standards. “Version 0” reflects the business practices from the reliability operating policies, planning standards and compliance templates in effect today, with language changes for consistency with the NERC functional model.

Best Regards,

Rae McQuade

Rae McQuade

Executive Director, North American Energy Standards Board

cc:	WEQ Executive Committee Members

Mark Fidrych

Glenn Ross

Mike Grim

Linda Campbell

Gerry Cauley

Bill Lohrman

Don Benjamin

Gordon Scott

Michael Desselle

Lou Oberski

Steve Cobb

Phil Cox

Joel Dison

DeDe Kirby

Todd Oncken

| Wholesale Electric Quadrant business practices Subcommittee Meeting SCHEDULE OF EVENTS AND MILESTONES TO PREPARE “VERSION 0” BUSINESS PRACTICES PLAN UPDATED June 14, 2004 |  |  |  |
| --- | --- | --- | --- |
| Date | Time | Location | Event |
| May 11 | 1 – 4 P Central | Houston | NAESB WEQ BPS Meeting |
| May 20-21 | All Day | Chicago | NERC Standards Drafting Team Meeting |
| June 2-3 | 2nd 10 A – 5 P 3rd 9 A - 3 P Eastern | Atlanta | NAESB WEQ BPS Meeting |
| June 9-11 | All Day | Chicago | NERC Standards Drafting Team Meeting |
| June 17-18 | All Day | Columbus, OH | NAESB WEQ BPS Meeting |
| June 28-30 | All Day | Chicago | NERC Standards Drafting Team Meeting |
| July 2 |  |  | Distribution of NERC Version 0 Reliability Standards Draft 1 for comment |
| July 7 – 8 | All Day | Houston | NAESB WEQ BPS Meeting |
| July 9 |  |  | Distribution of NAESB Version 0 Business Practice Standards Draft 1 for comment – comments to be returned by August 9 |
| July 16 | 11 A – 3 P | Tampa, FL | Proposed JIC Meeting where the two version 0 requests (the SAR from NERC and the request from NAESB) will be presented for JIC review and assignment – presumably to NERC and NAESB. |
| Aug 9 |  |  | Comments returned to NAESB on proposed standards included in Draft 1 of the NAESB Version 0 Business Practice Standards |
| Aug 10 -11 | 10 A – 5 P 9 A – 5 P | Houston, TX | NAESB WEQ BPS Meeting |
| Aug 11-13 | All Day | ?? | NERC Standards Drafting Team Meeting (cancelled and rescheduled for Aug 18 – 20) |
| Aug 13 | 9 A – 11 A |  | NERC/NAESB Version 0 Leadership Conference Call |
| Aug 17-18 | All Day | Houston | NAESB WEQ BPS Meeting (cancelled and rescheduled for Aug 10-11) |
| Aug 17 | 10 A – 11 A |  | NAESB WEQ BPS Conference Call |
| Aug 18 – 20 | All Day | Denver, CO | NERC Standards Drafting Team Meeting |
| Aug 24 | All Day | Colorado Springs | NAESB WEQ EC Meeting |
| Aug 30 |  |  | Distribution of NERC Version 0 Reliability Standards Draft 2 for comment |
| Aug 30 |  |  | (Updated to September 3) Distribution of NAESB Version 0 Business Practice Standards Draft 2 for comment – comments to be returned by September 30 |
| Aug 31 | All Day | Houston, TX | NAESB WEQ BPS Meeting |
| Sep 3 |  |  | Distribution of NAESB Version 0 Business Practice Standards Draft 2 for comment – comments to be returned by October 3 |
| Sep 30 |  |  | (Updated to October 3) Comments returned to NAESB on proposed standards included in Draft 2 of the NAESB Version 0 Business Practice Standards |
| Oct 3 |  |  | Comments returned to NAESB on proposed standards included in Draft 2 of the NAESB Version 0 Business Practice Standards |
| Oct 12-13 | All Day | Washington DC | NAESB WEQ BPS Meeting |
| Oct 25 |  |  | Distribution of NERC Version 0 Reliability Standards Draft 3 for comment |
| Oct 25 |  |  | Distribution of NAESB Version 0 Business Practice Standards Draft 3 for comment – comments to be returned by November 25 |
| Nov 16 | All Day | Washington DC | NAESB WEQ EC Meeting |
| Nov 25 |  |  | Comments returned to NAESB on proposed standards included in Draft 3 of the NAESB Version 0 Business Practice Standards. Comments forwarded to the WEQ EC for consideration with Draft 3 for vote. |
| Nov 30 | All Day | Tampa | WEQ EC Meeting, EC vote on proposed standards included in Draft 3 proposed standards including consideration of comments submitted on November 25. |
| Nov 30 |  |  | Assuming the proposed standards are adopted by the EC on November 30, the EC-endorsed proposed standards are sent out to the WEQ membership for ratification. |
| Dec 30 |  |  | Ratification ballot due back to the NAESB office. Assuming results indicate that members ratify EC-endorsed proposed standards, they are considered NAESB standards. |

R04013

North American Energy Standards Board

Request for Initiation of a NAESB Business Practice Standard, Model Business Practice or Electronic Transaction

or

Enhancement of an Existing NAESB Business Practice Standard, Model Business Practice or Electronic Transaction

Date of Request:   May 13 2004

1.  	Submitting Entity & Address:

WEQ Business Practices Subcommittee

2.  	Contact Persons, Phone #, Fax #, Electronic Mailing Address:

Name 	:    Phil Cox					Mr. Joel Dison

Company: American Electric Power 			Southern Company

Title 	:    Transmission and Markets Analyst		Manager of Market Policy

Phone:      614-324-4598				(205) 257-6481

Fax 	:    614-583-7505				(205) 257-6824

E-mail	:     epcox@aep.com				jjdison@southernco.com

3.  	Description of Proposed Standard or Enhancement:

Prepare business practices that support NERC’s reliability practices and functional model terminology reflective of today’s implementation.  This request should be considered a companion request to the NERC Standards Authorization Request for Version 0 Reliability Standards.

The NERC Board of Trustee-approved operating policies and planning standards, the 38 compliance templates approved by the NERC board on April 2, and all approved revisions to Operating Policies 5, 6, and 9 balloted in April 2004 – will be translated into an initial baseline (Version 0) set of business practice standards.  The list of items can be found as an attachment – see item 10 of this request.

As NERC notes in its SAR:

There are several important reasons for accelerating the transition from existing operating policies and planning standards to a single set of reliability standards under the ANSI-accredited process:

a	The August 14 blackout has challenged NERC and the industry to demonstrate that its reliability standards are unambiguous and measurable – now.

b	The U.S./Canada Power System Outage Task Force final report of April 5, 2004 states in Recommendation 25: “NERC should reevaluate its existing reliability standards development process and accelerate the adoption of enforceable standards.”

c	An April 14, 2004 Order of the Federal Energy Regulatory Commission (FERC) states a policy objective addressing “the need to expeditiously modify [NERC] reliability standards in order to make these standards clear and enforceable.”

d	The continued use of multiple formats, processes and forums for developing and maintaining reliability rules is an inefficient dilution of industry and staff resources.

e	The transition to new standards and retiring of existing operating policies and planning standards will be too complex for industry implementation if taken one standard at a time over several years.

NERC’s reliability policies have essential business practice elements that integrally support the reliability standards.  However, from NAESB’s perspective, such business practice standards when adopted would be voluntary.  Regulatory agencies may then take their own subsequent actions to make such standards jurisdictionally enforceable. NAESB will coordinate its filing with the FERC to coincide with NERC adoption of the Version 0 standards.

4.	Use of Proposed Standard or Enhancement (include how the standard will be used, documentation on the description of the proposed standard, any existing documentation of the proposed standard and required communication protocols):

These business practice standards will be drafted to implement existing business practices as they reside in NERC’s current reliability operating policies and planning standards effective today:

a.	Extract the business practices from the existing reliability rules – namely the existing Board-approved operating policies and planning standards, the 38 compliance templates approved by the NERC board on April 2, and all approved revisions to Operating Policies 5, 6, and 9 balloted in April 2004 – into an initial baseline (Version 0) set of business practice standards.

b.	Follow NERC’s effort to identify the Functional Model designation for each performance requirement and measure in the Version 0 standards, and reflect the same functional model terminology in NAESB business practices.

c.	Work collaboratively with NERC to identify sections of the existing operating policies and planning standards that are suitable for NAESB to incorporate into NAESB “Version 0” business practice standards.

5.	Description of Any Tangible or Intangible Benefits to the Use of the Proposed Standard or Enhancement:

As described above, these complementary business practice standards are integral to the operation and enforceability of NERC’s reliability standards.  The collaborative effort with NERC to prepare a Version 0 foundation of business practices will serve as a cornerstone for future NAESB business practice standards development.

6.	Estimate of Incremental Specific Costs to Implement Proposed Standard or Enhancement:

There should be no additional costs to implement the business practices supporting Version 0 reliability standards as these business practices are in effect today in NERC’s operating policies and planning standards.

7.	Description of Any Specific Legal or Other Considerations:

NAESB should continue to coordinate with NERC as the Version 0 business practices are developed to ensure that they fully support and track NERC’s reliability standards.

8.	If This Proposed Standard or Enhancement Is Not Tested Yet, List Trading Partners Willing to Test Standard or Enhancement (Corporations and contacts):

There should be no additional testing required to implement the business practices supporting Version 0 reliability standards as these business practices are in effect in current NERC operating policies and planning standards today.

9.	If This Proposed Standard or Enhancement Is In Use, Who are the Trading Partners:

Please see the response to item 8.

10.  	Attachments and reference materials (such as : further detailed proposals, transaction data descriptions, information flows, implementation guides, business process descriptions, examples of ASC ANSI X12 mapped transactions):

NERC operating policies, planning standards, and compliance templates

http://www.nerc.com/~oc/pds.html (operating policies)

http://www.nerc.com/~oc/standards/ (revised operating policy 5, 6, 9)

http://www.nerc.com/~filez/pss-psg.html (planning standards)

http://www.nerc.com/~comply/annual.html (compliance templates)

Functional model

http://www.nerc.com/~filez/functionalmodel.html

NERC Transition Plan

ftp://www.nerc.com/pub/sys/all_updl/standards/Accelerated-Standards-Transition-Plan-Draft-4-19-04-FINAL.pdf

SAR – Version 0 reliability standards development

http://www.nerc.com/~filez/standards/Version-0.html

The NERC Accelerated Transition Plan can be downloaded from: ftp://www.nerc.com/pub/sys/all_updl/standards/Accelerated-Standards-Transition-Plan-Draft-4-19-04-FINAL.pdf