July 3, 2008

Filed Electronically

Ms. Kimberly Bose

Secretary

Federal Energy Regulatory Commission

888 First Street N.E., Room 1A

Washington, D.C. 20585

RE:	Preventing Undue Discrimination and Preference in Transmission Service (Docket Nos. RM05-17-001 and RM05-25-001)

Dear Ms. Bose:

The North American Energy Standards Board ("NAESB") herewith submits this report to the Federal Energy Regulatory Commission ("FERC" or "Commission") requesting an extension of time to complete the conditional firm service business practices.  In FERC Order No. 890-A (cite to paragraph 592), the Commission set a deadline of July 14, 2008 for “...transmission providers, in coordination with NERC and NAESB, to develop within 180 days of publication of this order in the Federal Register a consistent set of tracking capabilities and business practices for tagging for implementation of conditional firm service.”  NAESB asks for an extension to August 29 to meet this requirement.  The following report provides the support for the request for an extension of time.

The report is being filed electronically in Adobe Acrobat Print Document Format (.pdf).  All of the documents are also available on the NAESB web site (www.naesb.org).  Please feel free to call me at (713) 356-0060 or refer to the NAESB website (www.naesb.org) should you have any questions or need additional information regarding the request for extension.

Respectfully submitted,

Rae McQuade

Ms. Rae McQuade

President & COO, North American Energy Standards Board

cc:  	The Honorable Joseph Kelliher, Chairman, Federal Energy Regulatory Commission

The Honorable Suedeen Kelly, Commissioner, Federal Energy Regulatory Commission

The Honorable Philip D. Moeller, Commissioner, Federal Energy Regulatory Commission

The Honorable Marc Spitzer, Commissioner, Federal Energy Regulatory Commission

The Honorable Jon Wellinghoff, Commissioner, Federal Energy Regulatory Commission

Mr. Shelton Cannon, Director of Energy Market Regulations, Federal Energy Regulatory Commission

Mr. Michael Goldenberg, Senior Attorney, Office of General Counsel, Federal Energy Regulatory Commission

Ms. Cynthia Marlette, General Counsel of the Commission, Federal Energy Regulatory Commission

Mr. Joseph McClelland, Director of the Office of Electric Reliability, Federal Energy Regulatory Commission

Mr. Ryan Irwin, Office of Energy Market Regulation, Federal Energy Regulatory Commission

Mr. W. Mason Emnett, Office of General Counsel – Energy Markets, Federal Energy Regulatory Commission

Mr. William P. Boswell, General Counsel, North American Energy Standards Board

Mr. Michael Desselle, Chairman, North American Energy Standards Board

Ms. Kathy York, Chairman WEQ Executive Committee, North American Energy Standards Board

Mr. Clay Norris, Vice Chairman WEQ Executive Committee, North American Energy Standards Board

Mr. Jonathan Booe, Attorney, North American Energy Standards Board

Mr. David Cook, General Counsel, North American Electric Reliability Corporation

Mr. Gerry Adamski, North American Electric Reliability Corporation

Mr. Andrew Rodriquez, North American Electric Reliability Corporation

UNITED STATES OF AMERICA

FEDERAL ENERGY REGULATORY COMMISSION

Preventing Undue Discrimination 	) 		Docket No. RM05-17-001

and Preference in Transmission 	) 		and

Service	) 		Docket No. RM05-25-001

REQUEST OF THE

NORTH AMERICAN ENERGY STANDARDS BOARD

FOR AN EXTENSION OF TIME FOR COMPLIANCE FILING

IN RESPONSE TO PARAGRAPH 592 OF ORDER NO. 890-A

The North American Energy Standards Board ("NAESB") herewith submits this report to the Federal Energy Regulatory Commission ("FERC" or "Commission") requesting an extension of time to complete the conditional firm service business practices. On December 28, 2007, the Commission issued FERC Order No. 890-A, which included a deadline of July 14, 2008 for “..transmission providers, in coordination with NERC and NAESB, to develop within 180 days of publication of this order in the Federal Register a consistent set of tracking capabilities and business practices for tagging for implementation of conditional firm service.”  NAESB asks for an extension to August 29 to meet this requirement.

Two factors have led NAESB to request an extension.  First, the subcommittees’ schedules were set to address the August 7 deliverables from FERC Order No. 890 that address available transfer capability. When Order No. 890-A was issued, changes to the subcommittee schedules were made to shift resources from the Business Practices Subcommittee to the Electronic Scheduling Subcommittee (the two subcommittees focused on developing the standards to support FERC Order No. 890) to meet the July deliverables from paragraph 592.  The organization was unable to redirect sufficient resources from one subcommittee to the other to refocus attention to the development of business practices for conditional firm service.

Second, several key areas to be addressed provided more complexity than originally anticipated – (1) the amount of detail to be provided in the posting real-time information on OASIS to support conditional firm service, (2) the business practices to be developed to support the procedures for resales of conditional curtailment option reservations, and (3) the business practices to be developed to support the procedures for the allocation of capacity as it becomes available for conditional firm service.

On June 24, the Electronic Scheduling Subcommittee/Information Technology Subcommittee completed the recommendation for proposed business practices as related to support conditional firm service.  The recommendation was sent out for industry comment to be considered by the Executive Committee for vote at the conclusion of the comment period.  The standards adopted by the Executive Committee will be filed with the Commission while those standards are being ratified by the membership.  A supplemental filing will be made providing the ratification results.  Attached in Appendix A is the list of meetings held with relevant work papers and comments as well as the recommendation itself.  Appendix A includes links to each of the documents listed.  Appendix B is an abbreviated description of the NAESB process followed for standards development.

The current timeline for development of standards to support conditional firm service is as follows:

June 25	Conditional Firm Service Recommendation has been sent out industry comment period and concludes July 25.

July 21	Single Topic Review Session for Wholesale Electric Quadrant Executive Committee (“EC”) members to prepare them for a vote on the recommendation on July 31.

July 25	Deadline for comments on the recommendation for conditional firm service business practices

July 31	WEQ EC single topic meeting with voting on the conditional firm service recommendation

August 6	Deadline for EC notational ballots if needed

August 19	Additional WEQ EC meeting during which additional votes can be taken if needed.

August 29	Submittal of results to the Commission

Should the additional vote on August 19 not be needed and the Executive Committee completes its work on August 6, the submittal to the Commission will follow by August 15.

Under the joint development process endorsed by NAESB and the North American Electric Reliability Corporation (“NERC”), NAESB and the NERC coordinate standards development and participate in each other’s efforts.  In discussions with NERC, it was determined that conditional firm service will require the development of business practices standards – but no new reliability standards.  As such, this request for an extension does not affect the development underway by NERC to support FERC Order Nos. 890 and 890-A.

CONCLUSION

Wherefore, NAESB respectfully requests that it be granted an extension, to August 29, 2008 for the filing of conditional firm service related business practice standards in response to paragraph 592 of the Commission’s Order No. 890-A.

Respectfully submitted,

Rae McQuade

President & COO, North American Energy Standards Board

Dated: July 3, 2008

Attached in Appendix A is the list of meetings held with relevant work papers and comments as well as the recommendation itself.  Appendix A includes links to each of the documents listed.

| Matrix – NAESB WEQ ESS/ITS Subcommittee (Conditional Firm Service) Meeting Minutes and Relevant Work Papers Links |  |  |  |
| --- | --- | --- | --- |
| Date of Meeting | Meeting Location | Meeting Minutes and Related Documents | Number of Participants |
| April 3-4, 2008 | NAESB WEQ ESS/ITS Conference Call with Web Conferencing | Meeting Minutes: http://naesb.org/pdf3/weq_ess_its040308dm.doc Attachments to Minutes: ESS/ITS Issues Conditional Firm Recommendation (04/04/08) - http://naesb.org/pdf3/weq_ess_its040308a1.doc OATI draft recommendation combined with the WestConnect regional business practice (04/04/08) - http://naesb.org/pdf3/weq_ess_its040308a2.doc Meeting Work papers: Recommendation on Conditional Firm (03/18/08) Submitted by P. Sorenson OATI - http://www.naesb.org/pdf3/weq_ess_its040308w2.doc ESS/ITS Issues Conditional Firm Recommendation (04/04/08) - http://www.naesb.org/pdf3/weq_ess_its040308w13.doc | 22 |
| April 15, 2008 | NAESB WEQ ESS/ITS Charlotte, NC – hosted by Duke Energy, with conference calling and web casting | Meeting Minutes: http://www.naesb.org/pdf3/weq_ess_its041508dm.doc Attachments to Minutes: ESS/ITS Motions on Conditional Firm Recommendation Revised (04/15/08) - http://naesb.org/pdf3/weq_ess_its041508a3.doc ESS/ITS Issues Conditional Firm Recommendation Revised (04/15/08) - http://naesb.org/pdf3/weq_ess_its041508a5.doc Meeting Work papers: ESS/ITS Issues Conditional Firm Recommendation Revised (04/04/08) - http://naesb.org/pdf3/weq_ess_its041508w1.doc OATI draft recommendation combined with the WestConnect regional business practice (04/04/08) - http://naesb.org/pdf3/weq_ess_its041508w2.doc Proposed Revisions WEQ-001 Appendix C - http://naesb.org/pdf3/weq_ess_its041508w7.doc | 25 |
| April 29-30, 2008 | NAESB WEQ ESS/ITS Conference Call with Web Conferencing | Meeting Minutes: http://www.naesb.org/pdf3/weq_ess_its042908dm.doc Attachments to Minutes: Proposed Conditional Firm Recommendation Standard at COB (04/29/08) - http://naesb.org/pdf3/weq_ess_its042908a1.doc ESS/ITS Motions Conditional Firm Recommendation (04/30/08) - http://naesb.org/pdf3/weq_ess_its042908a3.doc ESS/ITS Parking Lot on Conditional Firm Revised (04/30/08) - http://naesb.org/pdf3/weq_ess_its042908a4.doc ESS/ITS Issues Conditional Firm Recommendation Revised (04/30/08) - http://naesb.org/pdf3/weq_ess_its042908a5.doc Meeting Work papers: CCO Option 1 Revised S&CP (04/14/08) Submitted by P. Sorenson, OATI - http://naesb.org/pdf3/weq_ess_its042908w1.doc CCO Option 2 Revised S&CP (04/14/08) Submitted by P. Sorenson, OATI - http://naesb.org/pdf3/weq_ess_its042908w2.doc CCO Option 3 Revised S&CP (04/14/08) Submitted by P. Sorenson, OATI - http://naesb.org/pdf3/weq_ess_its042908w3.doc PRS Revised OATI and West Connect CCO Recommendation (04/24/08) - http://naesb.org/pdf3/weq_ess_its042908w11.doc Comments Submitted by N. McIntire, American Wind Energy Association - http://naesb.org/pdf3/weq_ess_its042908w12.pdf Comments Submitted by K. Gresh, PJM - http://naesb.org/pdf3/weq_ess_its042908w13.doc Comments Submitted by E. Skiba, Midwest ISO – File 1 - http://naesb.org/pdf3/weq_ess_its042908w14.doc Comments Submitted by E. Skiba, Midwest ISO – File 2 - http://naesb.org/pdf3/weq_ess_its042908w15.doc Comments Submitted by B. Rehman, BPA - http://naesb.org/pdf3/weq_ess_its042908w16.doc ESS/ITS CF Motion Page (04/15/08) - http://naesb.org/pdf3/weq_ess_its042908w5.doc Conditional Firm Issues – Revised - http://naesb.org/pdf3/weq_ess_its042908w6.doc Proposed Revisions WEQ-001 Appendix C - http://naesb.org/pdf3/weq_ess_its042908w10.doc Revised CCO Recommendation (04/25/08) Submitted by B. Harshbarger, Puget Sound - http://naesb.org/pdf3/weq_ess_its042908w29.doc Draft LT PTP Process (04/27/08) Submitted by B. Harshbarger, Puget Sound - http://naesb.org/pdf3/weq_ess_its042908w30.doc Comments Submitted by W. Weathers, SRP (Redlines incorporated with those of P. Sorenson and B. Harshbarger) - http://naesb.org/pdf3/weq_ess_its042908w33.doc SOCO Comments for Conditional Firm Submitted by J. Woods, Southern Company - http://naesb.org/pdf3/weq_ess_its042908w34.doc Comments Submitted by B Rehman, BPA on P. Sorenson’s Latest CF - http://naesb.org/pdf3/weq_ess_its042908w35.doc | 27 |
| May 7, 2008 | NAESB WEQ ESS/ITS Conference Call with Web Conferencing | Meeting Minutes: http://www.naesb.org/pdf3/weq_ess_its050708dm.doc Attachment to Minutes: ESS/ITS Issues Conditional Firm Recommendation Revised (05/07/08) - http://naesb.org/pdf3/weq_ess_its050708a2.doc ESS/ITS Motions Conditional Firm Recommendation Revised (05/07/08) - http://naesb.org/pdf3/weq_ess_its050708a3.doc Work Papers: Conditional Firm Recommendation as Revised (05/05/08) Submitted by P. Sorenson, OATI - http://naesb.org/pdf3/weq_ess_its050708w2.doc Additional OATI Comments on Conditional Firm Recommendation as Revised (05/05/08) concentrating on old “Section 6” - http://naesb.org/pdf3/weq_ess_its050708w3.doc Comments on CCO required Changes to SYCP (05/05/08) Submitted by P. Sorenson, OATI - http://naesb.org/pdf3/weq_ess_its050708w4.doc Comments on CCO required Changes to S&CP (05/05/08) by P. Sorenson, Submitted by N. McIntire, American Wind Energy Association - http://naesb.org/pdf3/weq_ess_its050708w5.doc | 21 |
| May 21-22, 2008 | NAESB WEQ ESS/ITS Conference Call with Web Conferencing | Meeting Minutes: http://www.naesb.org/pdf3/weq_ess_its052108dm.doc Attachments to Minutes: CCO Revised (05/22/08) - http://naesb.org/pdf3/weq_ess_its052108a2.doc ESS/ITS Issues Conditional Firm Recommendation Revised (05/22/08) - http://naesb.org/pdf3/weq_ess_its052108a3.doc ESS/ITS Motions Conditional Firm Recommendation Revised (05/22/08) - http://naesb.org/pdf3/weq_ess_its052108a4.doc ESS/ITS Parking Lot on Conditional Firm Revised (05/22/08) - http://naesb.org/pdf3/weq_ess_its052108a5.doc Meeting Work papers: Conditional Firm Recommendation as Revised (05/05/08) Submitted by P. Sorenson, OATI - http://naesb.org/pdf3/weq_ess_its052108w1.doc Additional OATI Comments on Conditional Firm Recommendation as Revised (05/05/08) concentrating on old “Section 6” - http://naesb.org/pdf3/weq_ess_its052108w2.doc Comments on CCO required changes to S&CP (05/05/08) Submitted by P. Sorenson, OATI - http://naesb.org/pdf3/weq_ess_its052108w3.doc Comments on CCO required changes to S&CP (05/05/08) Submitted by N. McIntire, American Wind Energy Association - http://naesb.org/pdf3/weq_ess_its052108w4.doc Conditional Firm Recommendation as Revised (05/21/08) - http://naesb.org/pdf3/weq_ess_its052108w12.doc | 24 |
| May 27-28, 2008 | NAESB WEQ ESS/ITS Conference Call with Web Conferencing | Meeting Minutes: http://www.naesb.org/pdf3/weq_ess_its052708dm.doc Attachment to Minutes: ESS/ITS Issues Conditional Firm Recommendation Revised (05/28/08) - http://naesb.org/pdf3/weq_ess_its052708a2.doc ESS/ITS Motions Conditional Firm Recommendation Revised (05/28/08) - http://naesb.org/pdf3/weq_ess_its052708a3.doc ESS/ITS Parking Lot on Conditional Firm Revised (05/28/08) - http://naesb.org/pdf3/weq_ess_its052708a4.doc Technical specs from P. Sorenson as edited by ESS/ITS (05/28/08) - http://naesb.org/pdf3/weq_ess_its052708a5.doc Meeting Work papers: CCO Revised (05/22/08) - http://naesb.org/pdf3/weq_ess_its052708w1.doc Conditional Firm Issues Revised (05/22/08) - http://naesb.org/pdf3/weq_ess_its052708w2.doc Conditional Firm Motions Revised (05/22/08) - http://naesb.org/pdf3/weq_ess_its052708w3.doc Conditional Firm Parking Lot (05/22/08) - http://naesb.org/pdf3/weq_ess_its052708w4.doc Conditional Firm Recommendation (05/27/08) Redline - http://naesb.org/pdf3/weq_ess_its052708w13.doc Conditional Firm Recommendation (05/27/08) Clean - http://naesb.org/pdf3/weq_ess_its052708w14.doc Paragraphs 980 and 981 - http://naesb.org/pdf3/weq_ess_its052708w15.doc CCO Tech Updates Submitted by P. Sorenson, OATI - http://naesb.org/pdf3/weq_ess_its052708w16.doc CCO Tech Updates Comments Submitted by G. Gilbert, Southern Company - http://naesb.org/pdf3/weq_ess_its052708w17.doc | 17 |
| May 30, 2008 | NAESB WEQ ESS/ITS Request for Informal Comments | Request for Informal Comments Due June 6, 2008 – http://naesb.org/pdf3/weq_ess_its053008reqcom.doc Recommendation 2008 AP 2.a.i.2 and 2008 AP 2.a.vii.1 Conditional Firm Business Practice Standards associated with S&CP requirements completed in 2008 AP 2(a)(i)(1) Conditional Firm Recommended Standard - http://naesb.org/pdf3/weq_ess_its053008reqcom_a1.doc Comments Submitted by P. Sorenson, OATI - http://naesb.org/pdf3/weq_ess_its053008oati.doc Comments Submitted by W. Weathers, SRP - http://naesb.org/pdf3/weq_ess_its053008srp.doc Comments Submitted by B. Rehman, BPA - http://naesb.org/pdf3/weq_ess_its053008bpa.doc Comments Submitted by M. Otondo, APS - http://naesb.org/pdf3/weq_ess_its053008aps.doc Comments Submitted by B. Green, EPSA - http://naesb.org/pdf3/weq_ess_its053008epsa.doc Comments Submitted by R. Lamoureux and E. Skiba, Midwest ISO - http://naesb.org/pdf3/weq_ess_its053008miso.doc Comment file 1 Submitted by N. McIntire, American Wind Energy Association - http://naesb.org/pdf3/weq_ess_its053008awea1.pdf Comment file 2 Submitted by N. McIntire, American Wind Energy Association - http://naesb.org/pdf3/weq_ess_its053008awea2.doc Comments Submitted by A. Pritchard, Duke Energy - http://naesb.org/pdf3/weq_ess_its053008duke.doc Comments Submitted by C. Wesley, PJM – http://naesb.org/pdf3/weq_ess_its053008pjm.doc Comments Submitted by B. Weber, PacifiCorp - http://naesb.org/pdf3/weq_ess_its053008pacificorp.doc Late Comments Submitted by N. Saini, Entergy - http://naesb.org/pdf3/weq_ess_its053008entergy.doc Late Comments Submitted by JT Wood, Southern Company - http://naesb.org/pdf3/weq_ess_its053008southern.doc | N/A |
| June 10-11, 2008 | NAESB WEQ ESS/ITS Charlotte, NC – hosted by Duke | Meeting Minutes: http://www.naesb.org/pdf3/weq_ess_its061008dm.doc Attachment to Minutes: Recommendation 2008 AP 2.a.i.2 and 2008 AP 2.a.vii.1 Conditional Firm Business Practice Standards (06/11/08) - http://naesb.org/pdf3/weq_ess_its061008a2.doc ESS/ITS Motions Conditional Firm Recommendation Revised (06/11/08) - http://naesb.org/pdf3/weq_ess_its061008a4.doc ESS/ITS Parking Lot on Conditional Firm Revised (06/11/08) - http://naesb.org/pdf3/weq_ess_its061008a3.doc Meeting Work papers: Recommendation 2008 AP 2.a.i.2 and 2008 AP 2.a.vii.1 Conditional Firm Business Practice Standards associated with S&CP requirements completed in 2008 AP 2(a)(i)(1) Conditional Firm Recommended Standard - http://naesb.org/pdf3/weq_ess_its061008w1.doc Comments Submitted by P. Sorenson, OATI - http://naesb.org/pdf3/weq_ess_its061008w2.doc Comments Submitted by W. Weathers, SRP - http://naesb.org/pdf3/weq_ess_its061008w3.doc Comments Submitted by B. Rehman, BPA - http://naesb.org/pdf3/weq_ess_its061008w4.doc Comments Submitted by M. Otondo, APS - http://naesb.org/pdf3/weq_ess_its061008w5.doc Comments Submitted by B. Green, EPSA - http://naesb.org/pdf3/weq_ess_its061008w6.doc Comments Submitted by R. Lamoureux and E. Skiba, Midwest ISO - http://naesb.org/pdf3/weq_ess_its061008w7.doc Comment file 1 Submitted by N. McIntire, American Wind Energy Association - http://naesb.org/pdf3/weq_ess_its061008w8.pdf Comment file 2 Submitted by N. McIntire, American Wind Energy Association - http://naesb.org/pdf3/weq_ess_its061008w9.doc Comments Submitted by A. Pritchard, Duke Energy - http://naesb.org/pdf3/weq_ess_its061008w10.doc Comments Submitted by C. Wesley, PJM – http://naesb.org/pdf3/weq_ess_its061008w11.doc Comments Submitted by B. Weber, PacifiCorp - http://naesb.org/pdf3/weq_ess_its061008w24.doc Late Comments Submitted by N. Saini, Entergy - http://naesb.org/pdf3/weq_ess_its061008w22.doc Late Comments Submitted by JT Wood, Southern Company - http://naesb.org/pdf3/weq_ess_its061008w23.doc Conditional Firm Recommended Standard with SRP Comments Revised (06/10/08) - http://naesb.org/pdf3/weq_ess_its061008w25.doc | 22 |
| June 23-24, 2008 | NAESB WEQ ESS/ITS Conference Call with Web Conferencing | Meeting Minutes: http://www.naesb.org/pdf3/weq_ess_its062308dm.doc Attachments to Minutes: ESS/ITS Motions Conditional Firm Recommendation Revised (06/24/08) - http://naesb.org/pdf3/weq_ess_its062308a1.doc ESS/ITS Parking Lot on Conditional Firm Revised (06/24/08) - http://naesb.org/pdf3/weq_ess_its062308a2.doc Meeting Work papers: CCO Recommendation (06/18/08) Submitted by P. Sorenson, OATI - http://naesb.org/pdf3/weq_ess_its062308w2.doc CCO Recommendation (06/18/08) Submitted by M. Otondo, APS - http://naesb.org/pdf3/weq_ess_its062308w3.doc ESS/ITS Motions Conditional Firm Recommendation Revised (06/11/08) - http://naesb.org/pdf3/weq_ess_its062308w4.doc ESS/ITS Parking Lot on Conditional Firm Revised (06/11/08) - http://naesb.org/pdf3/weq_ess_its062308w5.doc ESS/ITS Motions Conditional Firm Recommendation Revised (06/23/08) - http://naesb.org/pdf3/weq_ess_its062308w6.doc ESS/ITS Parking Lot on Conditional Firm Revised (06/23/08) - http://naesb.org/pdf3/weq_ess_its062308w7.doc M. Otondo CCO Recommendation with Southern Changes – Submitted by JT Wood, Southern Co. - http://naesb.org/pdf3/weq_ess_its062308w8.doc CCO Recommendation with Southern changes revised - http://naesb.org/pdf3/weq_ess_its062308w9.doc | 25 |
| June 25, 2008 | NAESB WEQ Membership Request for Formal Comments | Request for Comments Due July 25, 2008 - http://naesb.org/pdf3/weq_062508_reqcom.doc Recommendation 2008 AP 2.a.i.2 and 2008 AP 2.a.vii.1 Conditional Firm Business Practice Standards - http://naesb.org/pdf3/weq_2008_ap_2ai2_weq_2008_ap_2avii1_rec.doc | N/A |

The NAESB Standards Development Process

NAESB is focused on proposing, considering, and adopting voluntary standards and model business practices that will have a significant and lasting impact on all aspects of the natural gas and electricity marketplaces. As a result of the standards NAESB adopts, it is expected that the industry will operate more efficiently and effectively, benefiting both the industry and its customers. At the same time, it must be acknowledged that NAESB standards may constitute a change in the way parties do business, with an accompanying effect on the use and allocation of resources.

NAESB’s policy is to move at a deliberate pace, consistent with its annual plan(s), thus permitting those affected by its standards, especially those standards adopted as regulations by the Federal Energy Regulatory Commission (FERC) or other regulatory bodies, to assimilate them as part of their business practices. To this end, NAESB will carefully consider whether proposed standards are both timely and necessary. In particular, it will try to avoid adopting and implementing new standards, however beneficial, before the industry is able to reasonably make use of them.

The standards development process is governed by the annual plan, and items can be included in the plan or modified only with Board approval. The plan typically reflects requests from NAESB members, government agencies, and other interested parties. In approving the annual plan, the Board considers the availability of resources, including the NAESB budget and staff and the availability of industry volunteers. New requests received throughout the year are either considered part of the existing annual plan or as new items that require Board approval.

The standards development process begins with an annual plan item or a triaged and approved request. Triage is a process used by each quadrant of the Executive Committee (EC) to determine whether a request is within scope, which quadrant(s) it applies to, which subcommittee(s) it should be referred to, and what priority it should be assigned. Triage is carried out by EC members appointed by the EC chair. Triage recommendations are submitted to the en banc EC and require EC approval, and may also require Board approval if there are scope questions or if a modification of the annual plan is required.

Once the triage process is completed, the subcommittees—more than one are normally involved in standards recommendations—review the request, compare it to existing standards, and prepare recommendations that may take the form of new or modified standards or interpretations. Participation in EC subcommittees is open to any interested party regardless of membership status. All subcommittee participants may vote; voting is balanced by segment and quadrant. All votes are public.

When the recommendation is complete, it is made available for a thirty-day industry comment period. The recommendation and comments are then forwarded to the EC, which considers the recommendation, makes any changes it deems necessary, and takes a vote. A recommendation must receive an affirmative vote of at least 67 percent from each applicable quadrant EC and 40 percent from each of the segments of the applicable quadrant(s).

After passage by the EC, the recommendation must be ratified by the NAESB members. An affirmative vote of 67 percent of the members of the applicable quadrant(s) is required for ratification.  After ratification, standards and modifications are considered final actions and will be published in the next version of NAESB standards.

The foregoing process has been followed by the wholesale gas quadrant (WGQ) since 1994 and has been used to develop more than five hundred standards that have been incorporated by reference into federal regulations. The standards that apply to electronic delivery mechanisms have been endorsed by several state regulatory bodies and have also been adopted by the automotive, insurance, and health care industries.  This same process is employed by both the wholesale electric quadrant (WEQ) and the retail quadrants since their inception.

The certificate, bylaws and NAESB Operating Procedures can be accessed from the NAESB web site (http://www.naesb.org/pdf/naesbcert050503.pdf – certificate, http://www.naesb.org/pdf/naesbbylaws.pdf – bylaws,  http://www.naesb.org/pdf/operating_procedures.pdf - operating procedures), and provide much more detail on the standards development procedures followed by NAESB.

- Flexibility

NAESB recognizes that flexibility is necessary as standards are developed to address regional concerns or to incorporate variances to accommodate operational or structural differences. Several WEQ standards incorporate regional or operational differences for both Version 0 and Version 1.  There is a high threshold for incorporating such variances in a standard; the subcommittee(s) in drafting the standard, the EC in approving the subcommittee recommendation, and the membership in approving the standard must all agree that such variance is necessary. Nonetheless, NAESB procedures are well suited to take into account operational and regional differences.

Transparency

All NAESB meetings are open for attendance and participation by any interested party, with the exception of executive sessions of the Board or Managing Committee for purposes of discussing personnel, compensation or legal issues.  Meeting announcements and agendas are posted in advance to permit the widest possible participation. Conference-calling capability is available for all meetings and web casting is available for most. Those intending to attend a meeting in person or by telephone are asked to notify NAESB by a specific date to permit adequate meeting planning.

Transcripts are made of all Board of Directors and EC meetings, and may also be made of other meetings that are expected to be controversial. Transcripts are maintained in the NAESB office and are provided to regulatory agencies for their internal use. All other interested parties can purchase transcripts from the relevant transcription service.

Coordination with North American Electric Reliability Corporation (“NERC”)

For business practice standards development for the WEQ, if it is determined by NERC and NAESB Executive Management that joint development is needed by NERC and NAESB, the NERC-NAESB Coordination Joint Development Process is implemented.  This process requires that the appropriate NAESB Subcommittee and NERC Standards Drafting Team work together to develop reliability standards and business practices.

.

Request For Standard is forwarded to the NAESB Office from any group.  The request may include fully developed recommended standards.

Executive Committee (EC) approves triage disposition and specific Quadrant EC(s) to which the work is assigned, directs its work or directs work on the annual plan item.

Triage Subcommittee considers request and prepares a triage disposition

EC Subcommittees consider request or Annual Plan Item as directed by EC.

Executive Committee for approval of recommendation

Recommendations including new or modified standards are prepared by EC Subcommittees

Industry comment on EC Subcommittee(s) recommendations

Membership Ratification

Posting as Final Action, Publication of Standards, Filings with FERC

Board provides approved Annual Plan to the EC

North American Energy Standards Board

Standards Development Process Flow Chart

Preventing Undue Discrimination and Preference in Transmission Service, Order No. 890, 72 FR 12,266 (March 15 2007), FERC Stats. & Regs. ¶31, 241 (2007) (Order No. 890), order on reh’g, Order 890-A, 73 FR 2984 (Jan. 16, 2008), FERC Stats. & Regs. ¶31,261 at P 592 (2007) (Order 890-A), order on reh’g, Order 890-B, --FR---, FERC Stats. & Regs. ¶---- (2008).

The NERC-NAESB Coordination Joint Development Process was submitted to the Commission on February 17, 2006 in Attachment C of the Progress Report on NAESB Activities impacting Docket No. RM05-5-000, “Standards for Business Practices and Communication Protocols for Public Utilities”:  http://www.naesb.org/doc_view2.asp?doc=ferc021706.pdf.