via posting

TO:	NAESB Monthly Update Call Participants

RE:	NAESB Smart Grid Standards Task Force Project Status Update

DATE:		January 27, 2010

NORTH AMERICAN ENERGY STANDARDS BOARD

Wholesale Electric Quadrant Smart Grid Standards Task Force Project Status Update

Dear Smart Grid Standards Task Force,

During the January 14, 2010 Smart Grid Standards Task Force conference call, the Task Force discussed a tentative schedule for completion of the phase one effort.  After conferring with the leaders of the groups addressing the phase one Task Force documents, the Task Force set prospective deadline dates and agreed to vote on the Task Force documents during the conference calls on the following dates:

•	January 28, 2010 – The NAESB Smart Grid Standards Actors List (PAPs 3, 4 and 9), the Common Price Communication Model Use Cases (PAP 3) and the Common Scheduling Mechanism Use Cases (PAP 4)

•	February 5, 2010 – Wholesale Demand Response Use Cases (PAP 9)

•	February 11, 2010 – Retail Demand Response Use Cases (PAP 9) and the Framework for Integrated DR and DER Models (PAP 9)

These phase one documents will be posted on the NAESB Smart Grid Standards, Strategies and Development web page (http://www.naesb.org/smart_grid_standards_strategies_development.asp) as they become available prior to the conference calls.  The NAESB office will provide immediate notice of posting of the documents as they are completed.  The phase one documents will be provided to other standards development organizations as desired, such as, the OASIS (Organization for the Advancement of the Structured Information Standards) Technical Committees, the IEC, the UCAIug, the CIM users group, and ZigBee upon approval by the Task Force but will not be posted for the 30 day formal comment period until all phase one documents have been approved.

The NAESB Smart Grid Standards Task Force phase two effort to further develop the data requirements identified in the use cases will begin immediately upon approval of the phase one documents by the Task Force.  This effort will be closely coordinated with other organizations addressing items related to Priority Action Plans 3, 4 and 9.

Thank you,

_____________________

Jonathan Booe

Staff Attorney

North American Energy Standards Board

1301 Fannin, Suite 2350

Houston, Texas 77002

(713) 356-0060 - office

(281) 642-3912 - cell

jbooe@naesb.org