##### January 22, 2009

TO:	NAESB Wholesale Gas Quadrant EC Members and Interested Industry Participants

FROM:	Rae McQuade

RE:	2009 Annual Plan for the Wholesale Gas Quadrant

Dear Wholesale Gas Quadrant EC Members and Interested Parties,

The Wholesale Gas Quadrant Executive Committee met on January 22 and voted unanimously to support the attached 2009 annual plan.  The WGQ EC will have another opportunity to modify this plan on February 5 before it is forwarded to the Board for its consideration and approval.

Many thanks go to all who contributed to this document.  We look forward to hearing from you on February 5 at the upcoming WGQ EC meeting.  Should you have any questions or need additional information, do not hesitate to contact the NAESB office at 713-356-0060 or vthomason@naesb.org.

Best Regards,

Rae

Rae McQuade

President, NAESB

| - NORTH AMERICAN ENERGY STANDARDS BOARD 2009 WGQ Annual Plan Adopted by the NAESB WGQ EC on January 22, 2009 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Item Description |  |  |  |  | Completion | Assignment |
| 1. Damage Reporting for Natural Gas Pipeline Facilities |  |  |  |  |  |  |
|  | Review and develop standards as appropriate to support posting of information as noted in Docket No. RM06-18-000, Order No. 682 and Docket No. RM06-18-001, Order No. 682-A. Review transmission line damage reporting to identify commonality and apply as appropriate. Status: Underway |  |  |  | 2nd Q, 2009 | Interpretations |
| 2. Contracts Activities |  |  |  |  |  |  |
|  | a. |  | Update ISDA Gas Annex to correspond to the updated NAESB Base Contract for Sale and Purchase of Sale of Natural Gas, dated September 5, 2006. Status: Underway |  | 1st Q, 2009 | Contracts |
|  | b. |  | Revise the Trading Partner Agreement TPA by removing the Exhibits from the agreement and relegate such information as contained in the Exhibits to operational worksheet(s), (R08015). Status: Underway |  | 1st Q, 2009 | Joint Retail/WGQ Contracts |
| 3. Gas-Electric Interdependency |  |  |  |  |  |  |
|  | Respond to directives of FERC Order No. 698 issued 6-25-07, Docket Nos. RM05-5-001 and RM96-1-027 as related to the NAESB reports submitted in Docket No. RM05-28-000: |  |  |  |  |  |
|  | a. |  | ¶ 56 of Order No. 698: “… Under the Commission regulations, the releasing shipper is responsible for clearly setting out the terms and conditions of the release and that would include the means for implementing the formula rate. This is also an issue on which NAESB can develop standards to ensure that such releases can be processed quickly and efficiently.” (emphasis added) |  |  |  |
|  |  |  | i.) | Prepare fully staffed recommendation Status: Underway (This item is being developed in conjunction with Items 4.a and 4.b) | 2nd Q, 2009 | BPS, IR/Technical |
|  | b. |  | Provide for Enhanced Granularity for Public Utilities in Identifying Critical Operational Flow Orders. (R08020) Status: Not Started (Completion Date to be determined on February 5, 2009) |  | TBD | BPS jointly with WEQ BPS |
| 4. Promotion of a More Efficient Capacity Release Market |  |  |  |  |  |  |
|  | Review FERC Order Nos. 712 and 712A and modify NAESB standards as appropriate (Docket Nos. RM08-1-000, RM08-1-001). |  |  |  |  |  |
|  | a. |  | Develop business practice standards as appropriate Status: Underway (This item is being developed in conjunction with Item 3.a.i) |  | 2nd Q, 2009 | BPS/Interpretations |
|  | b. |  | Prepare fully staffed recommendation Status: Underway (This item is being developed in conjunction with Item 3.a.i) |  | 2nd Q, 2009 | BPS, Interpretations, IR and Technical |
| 5. Capacity Release EDI Review |  |  |  |  |  |  |
|  |  | Review capacity release transactions upload and related responses to determine suitability for EDI |  |  |  |  |
|  |  | a. | Conduct Technical Investigation and prepare report for BPS consideration Status: Not Started (Dependent on conclusion of Item 4) |  | 3rd Q, 2009 | IR/Technical |
|  |  | b. | Develop Business Practice Standards as appropriate Status: Not Started (Adjustments may be made to Completion Dates based on report from Item 5.a) |  | 3rd Q, 2009 | BPS |
|  |  | c. | Prepare fully staffed recommendation Status: Not Started (Adjustments may be made to Completion Dates based on report from Item 5.a) |  | 1st Q, 2010 | BPS, IR/Technical |
| 6. Customer Security Administration |  |  |  |  |  |  |
|  | Review and develop standards as appropriate to support Customer Security Administration Standards (Comment Submittal, 10-29-07) Status: Not started (Scoping to take place 1st Q, 2009 after which a Completion Date will be set) |  |  |  | 2009 | BPS |
| 7. Gas Quality Reporting |  |  |  |  |  |  |
|  | a. |  | Respond to directives of FERC Docket No. RP07-504-000: ¶ 10 “… develop a uniform set of standards regarding the posting of rapidly changing gas quality information applicable to those pipelines which are required by their tariffs to do so.” (Docket No. RP07-504-000) Status: Complete |  | 1st Q, 2009 | BPS |
|  | b. |  | Prepare fully staffed recommendation Status: Not started |  | 2nd Q, 2009 | IR/Technical |
| 8. Standards of Conduct |  |  |  |  |  |  |
|  | Review and develop standards, as appropriate, to support posting of standards of conduct information pursuant to Docket No. RM07-1-000, Order No. 717 Status: Complete |  |  |  | 1st Q, 2009 | BPS |
| 9. Electronic Delivery Mechanisms |  |  |  |  |  |  |
|  | Review minimum technical characteristics in Appendices B, C, and D of the WGQ QEDM Manual, and make changes as appropriate. Status: Complete |  |  |  | 1st Q, 2009 | EDM |
| Program of Standards Maintenance & Fully Staffed Standards Work |  |  |  |  |  |  |
|  | Business Practice Requests |  |  |  | Ongoing | Assigned by the EC |
|  | Continue review against plan for migration to ANSI ASC X12 new versions as needed and coordinate such activities with DISA. |  |  |  | Ongoing | ANSI X12 Subcommittee |
|  | Information Requirements and Technical Mapping of Business Practices |  |  |  | Ongoing | Assigned by the EC4 |
|  | Interpretations for Clarifying Language Ambiguities |  |  |  | Ongoing | Assigned by the EC4 |
|  | Maintenance of Code Values and Other Technical Matters |  |  |  | Ongoing | Assigned by the EC4 |
| Provisional Activities |  |  |  |  |  |  |
|  | Respond to requests as received that are related to Docket No. AD06-11-000 (Market Transparency Reporting). |  |  |  |  |  |

Wholesale Gas Quadrant

Executive Committee (WGQ EC)

Business Practices Subcommittee (BPS)

Contracts Subcommittee

Joint WEQ/WGQ e-Tariff Subcommittee

Information Requirements Subcommittee (IR)

Technical Subcommittee

Electronic Delivery Mechanism Subcommittee (EDM)

ANSI X12 Subcommittee

Technical

Implementation

Task Forces & Working Groups

Practices

Development

The translation of business practices to usable uniform business transactions is accomplished through the definition of information requirements for the data, and mapping of that data into specific electronic transactions.  This translation is performed by IR and Technical subcommittees and completes the standards development process, often referred to as “full staffing.”  Both IR and Technical work in tandem to complete this crucial technical implementation activity.  Until these steps have been completed, the process is incomplete, and in many cases, the business practices cannot be used.

Interpretations Subcommittee

NAESB 2009 WGQ EC and Subcommittee Leadership:

Executive Committee:  Jim Buccigross, Chair and Mike Novak, Vice-Chair

Business Practices Subcommittee:  Kim Van Pelt, Valerie Crockett, Steve Abbey and Richard Smith

Information Requirements Subcommittee:  Dale Davis

Technical Subcommittee:  Mike Stender, Kim Van Pelt

Contracts Subcommittee:  Keith Sappenfield

Electronic Delivery Mechanism Subcommittee:  Leigh Spangler, Christopher Burden

Interpretations Subcommittee:  Paul Love

Joint WEQ/WGQ e-Tariff Subcommittee:  Keith Sappenfield, Jane Daly

End Notes WGQ 2009 Annual Plan:

? Dates in the completion column are by end of the quarter for completion by the assigned committee.  The dates do not necessarily mean that the standards are fully staffed to be implementable by the industry, and/or ratified by membership.  If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned.  There are no begin dates on the plan.

The assignments are abbreviated.  The abbreviations and committee structure can be found at the end of the annual plan document.

The EC assigns maintenance of existing standards on a request-by-request basis.