Smart Grid Standards Task Force

Phase Two Deliverables and Schedule

Deliverables

- Master List of Harmonized Data Elements*

  - REQ Data Elements in common format

  - WEQ Data Elements in common format

- Updated PAP 09 Wholesale Recommendation

- Updated PAP 09 Retail Recommendation

- Updated PAP 04 Recommendation

- Updated PAP 03 Recommendation

*Recommendations will include master list as appendix

Timeline

| Date | Task | Responsible Party |
| --- | --- | --- |
| August 12, 2010 | Develop Phase Two Plan and Schedule | Task Force |
| August 19, 2010 |  |  |
| August 26, 2010 | Draft One of Harmonized Master List and Specify Format |  |
| September 2, 2010 | No Meeting |  |
| September 9, 2010 | Finalized Master Data Element List |  |
| September 16, 2010 | Draft Updated Recommendations |  |
| September 23, 2010 | *Vote Phase Two Recommendation out of Task Force | Task Force |