##### November 9, 2009

TO:	Smart Grid Standards Task Force

FROM:		Jonathan Booe, Staff Attorney

RE:	Results of November 4-6, 2009 Smart Grid Task Force Sub-Group Meeting

Dear Smart Grid Standards Task Force,

Based upon the discussions held during the Smart Grid Standards Task Force Subgroup meeting at ISO New England on November 4-6, 2009, the Subgroup has determined that modifications to the deliverables and the timeline for deliverables are necessary in order to deliver a more robust work product to NIST.  This action is being proposed so that the work products of the IRC Smart Grid Team may be incorporated into the final standards adopted by NAESB.   In order to ensure these dates are met, work assignments to Task Force members, along with deadlines may be made during the upcoming meetings.  The Subgroup is recommending the following.

Work Products

The Task Force delivers the following documents as phase one of the NAESB deliverables:

- Recommended Framework for Integrated DR and DER Models (PAP 9) – expected delivery from Robert Burke

- Recommended Glossary/Actors Document (PAP 3 & PAP 9) – assignments to be made

  - Recommended Wholesale Market Use Cases (PAP 9) – assignments to be made

  - Recommended Retail Market Use Cases (PAP 9) – assignments to be made

- Recommended Use Cases for a Common Price Communication Model as Related to DR Transactions (PAP 3 & PAP 9) – expected delivery from Jim Northey

- Recommended Requirements for a Common Scheduling Mechanism (PAP 4) – delivery made by Dick Brooks and Toby Considine

Timeline

The Task Force meets the deadlines of the following timeline for phase one:

- November 13, 2009 – The Task Force votes to approve the documents described above for an informal comment period ending on November 30, 2009.

- November 18, 2009 – The documents described above are presented at Grid-Interop Week

- Early January, 2010 – The Task Force votes to approve the documents as modified in response to the comments for a 30 day formal comment period ending early February 2010.

- Early February, 2010 – The Task Force reviews the formal comments and prepares a report to the NAESB Wholesale Electric (WEQ) and Retail Electric Quadrant (REQ) Executive Committees (EC) with any additional suggested changes as late task force comments

- Mid to Late February, 2010 – The NAESB WEQ and REQ EC hold a single topic review session on the recommendations to prepare the EC members for a single topic EC meeting

- Early March, 2010 – The NAESB WEQ and REQ EC hold a single topic EC meeting to vote on the recommendations

The final phase one work products will be delivered to NIST, FERC and NARUC upon ratification by the NAESB membership or as coordinated with the organizations.  The OASIS Technical Committee will proceed with work products in various states of completion and will stay coordinated with the NAESB Task Force to ensure consistency between the two organizations work products.

Thank you

Jonathan Booe

Staff Attorney

North American Energy Standards Board

1301 Fannin, Suite 2350

Houston, Texas 77002

(713) 356-0060 - office

(281) 642-3912 - cell

jbooe@naesb.org